Graph Theory Research Paper Generator

Phase-wise Implementation Plan

| 6 Phases structured stages | 36 Steps granular tasks |
| --- | --- |
| 18 Days estimated timeline | Free Tier Gemini + open source |

Stack: LangGraph · Gemini 3.1 Flash Lite · ChromaDB · ArXiv · Semantic Scholar · Streamlit · Pandoc

# Phase overview

| Phase | Title | Timeline | Deliverable |
| --- | --- | --- | --- |
| Phase 1 | Project scaffold & state schema | Day 1–2 | Runnable LangGraph skeleton with shared state |
| Phase 2 | Retrieval pipeline | Day 3–5 | RAG store populated with real graph theory papers |
| Phase 3 | Human checkpoint 1 + gap finder | Day 6–8 | Human-approved paper set + ranked research gaps |
| Phase 4 | Writer + critic loop | Day 9–12 | Self-correcting grounded draft with inline citations |
| Phase 5 | Evaluation layer | Day 13–15 | Automated eval scores attached to every paper run |
| Phase 6 | Human checkpoint 3 + PDF output | Day 16–18 | Validated PDF research paper with full citation list |

Tag legend

| LangGraph | Gemini | Eval | RAG | Streamlit |
| --- | --- | --- | --- | --- |

| Phase 1 Day 1–2 | Project scaffold & state schema Deliverable: Runnable LangGraph skeleton with shared state |
| --- | --- |

| # | Step | Description & tags |
| --- | --- | --- |
| 1.1 | Set up project structure | Create folders: agents/, eval/, retrieval/, ui/, utils/. Init a Python virtual env, pin versions in requirements.txt. |
| 1.2 | Install core dependencies | pip install langgraph langchain-google-genai chromadb sentence-transformers arxiv semanticscholar streamlit [LangGraph] [Gemini] |
| 1.3 | Configure Gemini API key | Store in .env via python-dotenv. Init google-generativeai client with gemini-3.1-flash-lite as default model. [Gemini] |
| 1.4 | Define AgentState TypedDict | Fields: research_question, sub_queries, retrieved_papers, embeddings_ready, gaps, selected_gap, outline, draft_sections, critic_feedback, revision_count, citation_report, human_decisions, eval_scores. [LangGraph] |
| 1.5 | Build empty LangGraph graph | Create StateGraph(AgentState). Register all 6 node stubs that just pass state through. Compile and verify graph.invoke() runs end-to-end without errors. [LangGraph] |
| 1.6 | Add SqliteSaver checkpointer | Attach SqliteSaver to the compiled graph so every node's output is persisted to a local .db file. Test that resuming from a checkpoint works. [LangGraph] |

| Phase 2 Day 3–5 | Retrieval pipeline Deliverable: RAG store populated with real graph theory papers |
| --- | --- |

| # | Step | Description & tags |
| --- | --- | --- |
| 2.1 | Planner agent — query decomposition | Prompt Gemini to decompose the research question into 6–8 sub-queries specific to graph theory subfields. Parse response into a list and write to state.sub_queries. [Gemini] |
| 2.2 | ArXiv fetcher | Use the arxiv Python library. For each sub-query, fetch top 10 papers filtered to cs.DM, math.CO categories. Store title, abstract, authors, DOI, PDF URL. [RAG] |
| 2.3 | Semantic Scholar fetcher | Call the free S2 API (/graph/v1/paper/search). Fetch fieldsOfStudy=Mathematics for each sub-query. De-duplicate against ArXiv results by DOI. [RAG] |
| 2.4 | Embed and index into ChromaDB | Use Google's text-embedding-004 (free) to embed each abstract. Store in a local ChromaDB collection with metadata: source, doi, year, authors. [RAG] [Gemini] |
| 2.5 | Retriever node — similarity search | For each sub-query, run a top-k=5 similarity search against ChromaDB. Merge results, re-rank by relevance score, write deduplicated list to state.retrieved_papers. [RAG] [LangGraph] |
| 2.6 | Test retrieval end-to-end | Run with a known graph theory question (e.g. chromatic polynomials). Manually inspect retrieved papers for relevance. Tune top-k and similarity threshold. [RAG] |

| Phase 3 Day 6–8 | Human checkpoint 1 + gap finder Deliverable: Human-approved paper set + ranked research gaps |
| --- | --- |

| # | Step | Description & tags |
| --- | --- | --- |
| 3.1 | Wire interrupt_before on retriever node | Add interrupt_before=['retriever'] to graph.compile(). The graph pauses before the node executes, exposing state to the UI. [LangGraph] |
| 3.2 | Build Streamlit checkpoint 1 UI | Display retrieved papers as cards (title, abstract snippet, source badge). Add approve/remove toggles per paper and a re-query text field. Write human decisions to state.human_decisions. [Streamlit] |
| 3.3 | Resume graph after human input | On form submit, call graph.invoke(Command(resume=human_decisions), config=thread_config) to resume from the checkpoint with updated state. [LangGraph] [Streamlit] |
| 3.4 | Gap finder agent — literature mapping | Send all approved abstracts in a single Gemini call (use the 1M context window). Prompt: identify open conjectures, unexplored graph families, missing algorithmic proofs, unconnected subfields. [Gemini] |
| 3.5 | Structure gap output | Prompt Gemini to return gaps as JSON: [{gap_title, description, supporting_evidence: [doi], novelty_score}]. Parse and write to state.gaps. [Gemini] |
| 3.6 | Human checkpoint 2 — gap selection | Show gaps in Streamlit as cards with novelty scores. Human selects one gap and optionally edits its framing. Write to state.selected_gap. [Streamlit] [LangGraph] |

| Phase 4 Day 9–12 | Writer + critic loop Deliverable: Self-correcting grounded draft with inline citations |
| --- | --- |

| # | Step | Description & tags |
| --- | --- | --- |
| 4.1 | Writer agent — section-by-section | For each section (abstract, intro, related work, gap analysis, proposed approach, conclusion), retrieve top-5 relevant chunks from ChromaDB and inject as context. Every sentence must include a [SOURCE_ID] tag. [Gemini] [RAG] |
| 4.2 | Enforce grounding in writer prompt | System prompt: "You may only write claims directly supported by provided source passages. End every sentence with [SOURCE_ID]. If you cannot cite a claim, omit it." [Gemini] |
| 4.3 | Critic agent — grounding check | For each sentence, extract the [SOURCE_ID] and verify the claim is entailed by that source's abstract. Flag sentences where the source does not support the claim. Score 0–10. [Gemini] [Eval] |
| 4.4 | Critic agent — coherence check | Evaluate logical flow between sections, whether the gap is addressed, and whether the abstract matches the body. Return structured feedback: {score, flagged_sentences, missing_sections}. [Gemini] [Eval] |
| 4.5 | Conditional edge — pass or revise | Add a route_after_critic(state) function. If critic score >= 7 and flagged_sentences < 3, route to checkpoint 3. Else route back to writer with critic feedback injected. Cap at 3 revision cycles. [LangGraph] |
| 4.6 | Track revision history in state | Append each (draft, critic_feedback, score) tuple to state. This becomes your training data for future prompt improvements. [LangGraph] |

| Phase 5 Day 13–15 | Evaluation layer Deliverable: Automated eval scores attached to every paper run |
| --- | --- |

| # | Step | Description & tags |
| --- | --- | --- |
| 5.1 | NLI grounding evaluator | Install cross-encoder/nli-deberta-v3-small via HuggingFace. For every (sentence, cited_abstract) pair, run NLI inference. Label: entailment=grounded, neutral=weak, contradiction=hallucination. [Eval] |
| 5.2 | BERTScore evaluator | pip install bert-score. Compute F1 between each generated section and its pool of cited sources. Log per-section scores to state.eval_scores. [Eval] |
| 5.3 | Citation DOI verifier | For every [SOURCE_ID] in the draft, resolve the DOI via CrossRef API (free, no key needed). Flag any DOI that returns 404 as a hallucinated citation. [Eval] |
| 5.4 | LLM-as-judge rubric | Write a Gemini eval prompt with a 5-axis rubric: grounding (0–3), novelty of gap (0–3), section completeness (0–3), logical coherence (0–3), academic tone (0–3). Return JSON scores + reasoning. [Gemini] [Eval] |
| 5.5 | Structural completeness check | Rule-based: assert paper has all 6 sections, each section >= min_word_count (abstract:150, intro:300, related:400, gap:300, approach:400, conclusion:200). Log pass/fail per section. [Eval] |
| 5.6 | Aggregate eval dashboard | Build a Streamlit eval tab. Display per-run scores, NLI distribution pie chart, BERTScore per section bar chart, and flagged sentences list. Store all scores to a local SQLite evals table. [Streamlit] [Eval] |

| Phase 6 Day 16–18 | Human checkpoint 3 + PDF output Deliverable: Validated PDF research paper with full citation list |
| --- | --- |

| # | Step | Description & tags |
| --- | --- | --- |
| 6.1 | Human checkpoint 3 — final review UI | Show the full draft in Streamlit with eval scores alongside each section. Human can inline-edit any section, approve, or send specific sections back for revision with notes. [Streamlit] [LangGraph] |
| 6.2 | Citation formatter | Resolve all [SOURCE_ID] references to full metadata via Semantic Scholar API. Format as IEEE or APA using a Gemini formatting prompt. Build a deduplicated references list. [Gemini] |
| 6.3 | Markdown assembly | Assemble all approved sections + references into a single well-structured .md file. Replace [SOURCE_ID] inline tags with numbered superscripts. |
| 6.4 | Pandoc → LaTeX → PDF | Run: pandoc paper.md -o paper.pdf --pdf-engine=xelatex --csl=ieee.csl --bibliography=refs.bib. Install texlive-xetex for the LaTeX engine. Verify output renders correctly. |
| 6.5 | LangSmith tracing | Set LANGCHAIN_TRACING_V2=true and LANGCHAIN_API_KEY in .env. All LangGraph node runs auto-log. Use the LangSmith dashboard to inspect per-node latency, token counts, and errors. [LangGraph] |
| 6.6 | Rate limit handling | Add exponential backoff (tenacity library) around all Gemini calls. Queue sub-queries in batches of 3 with 4s delay between batches to stay within 15 RPM free tier limits. [Gemini] |